Chingu Voyage 46 - Team #7
Sprint #1 - Voyage Kickoff

6 OCT 2024 / 10 AM EST
ATTENDEES
- Amanda (Navarra)
- Sarah (falco9292)
- Ganesh (GTIwebapp)
- Josh (Josh)
AGENDA
- Review the objectives of Sprint #1
  - Reference: Steps to Follow
  - Goals:
    - #1 - Meet your team
    - #2 - Review Chingu Agile Methodology
    - #3 - Choose your project
      - ...and the technical stack
    - #4 - Setup your team workflow
      - Reference: Git - Defining a Workflow
    - #5 - Create Product Backlog
    - #6 - Plan Sprint #2
- Identify everyone's working hours & average time available each week
- Identify what weekly meetings are needed and their time each week
  - Sprint Planning – likely Wednesdays or Fridays
  - Sprint Review/Retrospective - TBD
  - Open topic session
- Review GitHub Repo
  - Github Projects will be used for Backlog & Issue Tracking
    - Project board (add link)
  - Our repo will be available on Wednesday and it’s URL will be posted in the team channel
- Post your status daily in team channel
  - How am I feeling today? Use an emoji of your choice
  - What have I completed?
  - What am I working on/working on next?
  - Are there any issues I need help with?
- All team decisions will be added to the Team Decision Log (add link)

- Discuss what we’ll be building from entries in the Project Ideas sheet
- https://docs.google.com/document/d/1MuI5sONi1xhUXxBK_iaM2YUnEZNKNGbgOj0CnAlc26U/edit?usp=sharing

- Decide on a Technical Stack for the project
  - HTML/CSS/Vanilla JS
NOTES
- Voyage Showcase
- Team GitHub project Repo https://github.com/orgs/chingu-voyages/teams/v46-tier1-team-07
- Team Project Board (add link)
- Videos:
  - Welcome to your Voyage
  - How to Select a Voyage Project
  - Voyage Team Roles
  - How to Create Product Backlog
  - How to Plan a Sprint
ACTION ITEMS (BEFORE NEXT MEETING)
1. Amanda and Sarah – work on site design/wireframe
2. Josh and Ganesh – work on a list of site features